6-Week Iteration Plan

# Iteration 1 — Foundations & Document Ingestion

## Goals

Establish project scaffolding

Implement core ingestion pipeline

Enable basic text extraction from PDFs, DOCX, TXT

## Epics Covered

Document Ingestion & Preprocessing

User Interface & Interaction Layer (initial shell)

## User Stories

US1.1 — Upload Documents: As a user, I want to upload PDF, DOCX, and TXT files so that I can process them in the system.

US1.2 — Extract Raw Text: As a user, I want the system to extract text from uploaded documents so that I can analyze their content.

US1.3 — Clean & Normalize Text: As a user, I want the system to remove artifacts so the text is ready for summarization.

US1.4 — Basic UI Shell: As a user, I want a simple interface where I can upload files and see processing status.

# Iteration 2 — Summarization Engine (MVP)

## Goals

Implement baseline summarization

Provide extractive + simple abstractive summaries

Display summaries in UI

## Epics Covered

Summarization Engine

UI & Interaction Layer

## User Stories

US2.1 — Generate Extractive Summary: As a user, I want an extractive summary so I can quickly understand key sentences.

US2.2 — Generate Abstractive Summary: As a user, I want a concise AI-generated summary so I can grasp the document’s main ideas.

US2.3 — Summary Display Panel: As a user, I want to view summaries in a dedicated UI panel so I can compare them to the original text.

US2.4 — Summary Length Options: As a user, I want to choose short, medium, or long summaries depending on my needs.

# Iteration 3 — Semantic Search & Navigation (Core)

## Goals

Implement embeddings

Enable natural-language search

Provide ranked results

## Epics Covered

Semantic Search & Navigation

## User Stories

US3.1 — Generate Embeddings: As a user, I want the system to embed document text so that semantic search is possible.

US3.2 — Natural-Language Search: As a user, I want to ask questions in plain English so I can find relevant parts of the document.

US3.3 — Ranked Search Results: As a user, I want search results ranked by relevance so I can quickly find what matters.

US3.4 — Highlight Matching Sections: As a user, I want highlighted text snippets so I can see why a result was returned.

# Iteration 4 — Document Structure Mapping

## Goals

Detect headings, sections, and hierarchy

Build an outline view

Link outline to document text

## Epics Covered

Document Structure Mapping

UI & Interaction Layer

## User Stories

US4.1 — Detect Headings & Sections: As a user, I want the system to identify headings so I can understand the document’s structure.

US4.2 — Generate Document Outline: As a user, I want an outline view so I can navigate the document efficiently.

US4.3 — Section-Level Mini Summaries: As a user, I want short summaries for each section so I can skim the document.

US4.4 — Click-to-Navigate: As a user, I want to click an outline item and jump to that part of the document.

# Iteration 5 — Integrated Experience & Cross-Epic Features

## Goals

Connect summarization, search, and structure mapping

Improve UI flow

Add Q&A mode

## Epics Covered

Summarization Engine

Semantic Search & Navigation

UI & Interaction Layer

## User Stories

US5.1 — Unified Document Workspace: As a user, I want summaries, search, and outline in one interface so I can switch modes easily.

US5.2 — Q&A Mode: As a user, I want to ask questions and get direct answers so I don’t have to read the whole document.

US5.3 — Cross-Linking Between Features: As a user, I want search results, summaries, and outline items to link to each other for seamless navigation.

US5.4 — Save/Load Sessions: As a user, I want to save my work so I can return to it later.

# Iteration 6 — Refinement, Optimization & Final Polish

## Goals

Improve performance

Add error handling

Conduct usability testing

Prepare final demo

## Epics Covered

All 5 epics (polish phase)

## User Stories

US6.1 — Performance Optimization: As a user, I want fast processing so I can work efficiently.

US6.2 — Error Handling & Recovery: As a user, I want clear error messages so I understand what went wrong.

US6.3 — UI Polish & Accessibility: As a user, I want a clean, accessible interface so the tool is easy to use.

US6.4 — Final Demo Mode: As a user, I want a stable, polished version of the system for presentation.